Release Plan
Product Name: Unity VR Project (subject to change)
Team Name: Team Very Real (also subject to change)
Release Name: Virtual Reality Space Shooter
Release Date: November 27, 2016
Revision Number: Version 1
Revision Date: 10/11/2016

High Level Goals
- Use the Unity game engine to implement 3D objects into an environment with a functioning physics scripts.
- Create a playable game that utilizes the virtual reality technology.
- To establish an art direction in both audio and visual that is simple but stylized.
- Create a fun experience for the player with interesting and creative game features.
- Implement controller functionality.

User Stories for Release
Sprint 1:
- (25)As a developer, I want to learn the programming language C# so that I can prepare to work in the Unity game engine environment
- (20)As a developer, I want to learn how to use the Unity game engine so that I can prepare to build a video game
- (15)As a developer, I want to learn 3D object modeling so that I can prepare myself for developing in a VR environment
- (5)As a developer, I want to tour the UCSC virtual reality lab so that I can further develop ideas for the project
- (0)As a developer, I want to finalize a decision on the VR game that will be built so that development can begin

Sprint 2:
- (25)As a developer, I want to establish the characteristics of basic player controls so I can place them into the game environment
- (20)As a developer, I want to create a fluid environmental design so that the processing power of the phone is efficiently used
- (10)As a developer, I want to script the physics of game objects so the interactions and movement behave accordingly
- (10)As a user, I want to see a variety of obstacles so that I can play a more enjoyable game

Sprint 3:
- (15)As a user, I want to an expansive map or a series of levels to explore so that I can enjoy extended playtime
- (15)As a developer, I want the project to have audio matching the events so that I can have a more immersive experience
- (10)As a developer, I want the project to have an art style and theme that we directly contribute so that we can create a unique looking game.

Product Backlog:
Empty because release date hasn’t been released yet

Project Presentation:
https://docs.google.com/presentation/d/1bUerTMnCJlUJ-xHPYu2mQThPxUiwKWl9PSanf1W1JF0/edit#slide=id.gc6f919934_0_24