Sprint 1 Plan

Project: VR Game Project
Team Name: VR Game Project Team
Team Members: Geoffrey Herz (PO), Gabriel Larwood, Shant Cancik, Shaoyuan Liang, Henry Tran
Sprint Completion Date: Monday, October 17th

-------------------------------------------------------------------------------------------------------------------------------

Goal: The goals of this sprint are to both get everyone in the group prepared with the developer skills needed for VR development and also to finalize the decision for what time of game this project will be.

User Story 1 {As a developer, I want to learn the programming language C# so that I can prepare to work in the Unity game engine environment}
- Watch team selected Udemy tutorial (3 hours)
- Review and practice skills (2 hours)
Total User Story Time: 5 hours

User Story 2 {As a developer, I want to learn how to use the Unity game engine so that I can prepare to build a video game}
- Watch team selected Udemy tutorials (2 hours)
- Play around in the environment (2 hours)
Total User Story Time: 4 hours

User Story 3 {As a developer, I want to learn 3D object modeling so that I can prepare myself for developing in a VR environment
- Build Basketball Shooting and Road Crossing game following a group selected tutorial (4 hours)
- Watch team selected Udemy tutorials (2 hours)
Total User Story Time: 6 hours

User Story 4 {As a developer, I want to tour the UCSC virtual reality lab so that I can further develop ideas for the project}
Tour the UCSC Virtual Reality Lab on 10/7/16 at 12pm (1 hour)
Total User Story Time: 1 hour

User Story 5 {As a developer, I want to finalize a decision on the VR game that will be built so that development can begin}
Meet with group and choose a game idea for the project (1 hour)
Total User Story Time: 1 hour

Team Roles: Geoffrey Herz ……………………………….(Developer)
        Gabriel Larwood …………………………….(Developer)
        Shant Cancik ………………………………..(Developer)
        Shaoyuan Liang …………………………….(Developer)
        Henry Tran …………………………………..(Developer)
Scrum Master: Geoffrey Herz & Gabriel Larwood