Sprint 2 Plan

Project: VR Game Project
Team Name: VR Game Project Team
Team Members: Geoffrey Herz (PO), Gabriel Larwood, Shant Cancik, Shaoyuan Liang, Henry Tran
Sprint Completion Date: Friday, November 4th

-------------------------------------------------------------------------------------------------------------------------------

Goal: In this sprint we hope to construct the basic elements of the game in Unity. This will involve creating game objects, determining their physics using C#, and layering basic artistic designs over them so that the game is more than just geometric shapes moving about.

User Story 1 {As a developer, I want to establish the characteristics of basic player controls so I can place them into the game environment}
- Create the player object that will move throughout the game (2 hours)
- Create a motion based interface for ship controls (5 hours)
- Create a projectile system for the user (4 hours)
Total User Story Time: 11 hours

User Story 2 {As a developer, I want to create a fluid environment design so that the processing power of the phone is efficiently used }
- Create a basic lighting system for the environment (1 hour)
- Create walls that move in a treadmill style towards the player to simulate flight (7 hours)
- Create a level design system that links environment templates (3 hours)
- Create some basic level templates that can be linked together to create different levels (4 hours)
Total User Story Time: 15 hours

User Story 3 {As a developer, I want to script the physics of game objects so the interactions and movement behave accordingly}
- Write a script for how the user object interacts with the walls ( 2 hour)
- Write scripts to handle collision of the user object with obstacles and enemy projectiles (3 hours)
- Write scripts to handle user projectiles' interaction with obstacles and enemies (3 hours)
- Write scripts for how enemies interact with the environment (3 hour)
Total User Story Time: 11 hours

User Story 4 {As a user, I want to see a variety of obstacles so that I can play a more enjoyable game}
- Create a flexible enemy spawning system that can be used to create a wide variety of level designs (7 hours)
- Design a variety of enemy ships with different movement and attack patterns (6 hours)
Total User Story Time: 13 hours

Team Roles: Geoffrey Herz ……………………………….(Developer)
        Gabriel Larwood …………………………….(Developer)
        Shant Cancik ………………………………..(Developer)
        Shaoyuan Liang …………………………….(Developer)
        Henry Tran …………………………………..(Developer)
Scrum Master: Shant Cancik & Henry Tran