Sprint 2 Report

Product Name: VR Game Project
Team Name: VR Game Project Team
Team Members: Geoffrey Herz (PO), Gabriel Larwood, Shant Cancik, Shaoyuan Liang, Henry Tran
Date: Friday, November 4th

-------------------------------------------------------------------------------------------------------------------------------

Actions to stop doing: The team should stop adding unused images, sound files, and textures to the main GitHub repository to minimize the size of the project folder that each member pulls and pushes.

Actions to start doing: The team should start connecting our individual contributions to the project together and create a main GitHub folder to store all our work in the same place

Actions to keep doing: We should keep meeting up three times a week after class so that we can closely coordinate our efforts.

Work completed:

1) User Story 1 {As a developer, I want to establish the characteristics of basic player controls so I can place them into the game environment}
- Create the player object that will move throughout the game (2 hours)
- Create a motion based interface for ship controls (5 hours)
- Create a projectile system for the user (4 hours)
Total User Story Time: 11 hours

2) User Story 2 {As a developer, I want to create a fluid environment design so that the processing power of the phone is efficiently used }
- Create a basic lighting system for the environment (1 hour)
- Create walls that move in a treadmill style towards the player to simulate flight (7 hours)
- Create a level design system that links environment templates (3 hours)
- Create some basic level templates that can be linked together to create different levels (4 hours)
Total User Story Time: 15 hours

3) User Story 3 {As a developer, I want to script the physics of game objects so the interactions and movement behave accordingly}
- Write a script for how the user object interacts with the walls ( 2 hour)
- Write scripts to handle collision of the user object with obstacles and enemy projectiles (3 hours)
- Write scripts to handle user projectiles' interaction with obstacles and enemies (3 hours)
- Write scripts for how enemies interact with the environment (3 hour)
Total User Story Time: 11 hours

4) User Story 4 {As a user, I want to see a variety of obstacles so that I can play a more enjoyable game}
- Create a flexible enemy spawning system that can be used to create a wide variety of level designs (7 hours)
- Design a variety of enemy ships with different movement and attack patterns (6 hours) Removed in favor of only 1 type of enemy model.
Total User Story Time: 13 hours

Not Completed:

All user stories were completed for sprint 2

Work Completion Rate:

- 4 user stories completed
- Estimated ideal work hours completed: 50
- Total number of days in sprint: 15
- Ideal work hours/day: 3.33
- User stories/day: .26