Sprint 3 Plan

Project: VR Game Project
Team Name: VR Game Project Team
Team Members: Geoffrey Herz (PO), Gabriel Larwood, Shant Cancik, Shaoyuan Liang, Henry Tran
Sprint Completion Date: Wednesday, November 23rd

-------------------------------------------------------------------------------------------------------------------------------

Goal: The goals of this sprint are to finalize the game - replace all placeholder artwork and resources with more permanent and fitting artpacks and design permanent levels - not isolated testing levels. This includes picking a major theme, matching audio, and free or in-house created art assets.

User Story 1 {As a user, I want to an expansive map or a series of levels to explore so that I can enjoy extended playtime}
- Create setting level difficulty functionality within the game (6 hours)
- Write a Level Manager Script to move the player between menu and game scenes (2 hours)
- Create particle collision constraints that match needed functionality for the game ( 7 hours)
- Make the maps interesting and fun to play through, a challenge and also an adventure. Use beta testers to assure this step is completed to satisfaction. (8 hours)
Total User Story Time: 23 hours

User Story 2 {As a developer, I want the project to have Foley that matches events in the game so that I can have a more immersive experience}
  - Create a 3D main menu (7 hours)
  - Create a Game Over Screen (7 hours)
  - Build an enemy AI and spawning system (10 hours)
  - Scout through audiomicro and other free Foley audio samples to use. (1 hour)
  - Record our own audio using capture software and hardware from UCSC music lab (2 hours)
  - Go through all components of the game and ensure matching art style consistency (3 hours)
Total User Story Time: 30 hours

User Story 3 {As a developer, I want the project to have a dedicated art style where we can create our own assets for and pull free pre-created assets so that we can create a unique looking game}
  - Build out 3D enemy models / user cockpit in Blender and import into Unity (10 hours)
  - Enhance the player's cockpit Heads Up Display with an art style build in Adobe After Effects (10 hours)
Total User Story Time: 20 hours

Team Roles: Geoffrey Herz ……………………………….(Developer)
        Gabriel Larwood …………………………….(Developer)
        Shant Cancik ………………………………..(Developer)
        Shaoyuan Liang …………………………….(Developer)
        Henry Tran …………………………………..(Developer)
Scrum Master: Geoffrey Herz & Shaoyuan Liang