## Slide 1: VR Game Project
Geoffrey Herz (PO)
Henry Tran
Gabriel Larwood (scrum master)
Shaoyuan Liang
Shant Cancik
Notes: NOTES: We will be creating a 3-dimensional virtual reality game. The basic idea for the game right now is to have the character moving at a constant speed dodging randomly generated obstacles (think temple run). This is entirely susceptible to change, we just need a basic concept to present to the class.

## Slide 2: Objectives
Learn how to work as a team of 6
Learn the unity game engine proficiently
Learn C#
Create a novel experience using Virtual Reality for Android

## Slide 3: Resources
Trello
Google Cardboard
Udemy
Android Studio/Unity engine
Github
Notes: Speaker Henry

## Slide 4
Train
2 weeks learning targeted Unity & C# tutorials.
Plan
During training, we will also be brainstorming a final idea on what game we’ll make.
Divide
Once we know what we can do, we’ll divide the labor into roles.
Begin
With all the pre-start phase done, we’ll start creating and testing early versions.
Test
We’ll be actively looking to test demo our game with people outside our team.
Notes: Speaker Henry

## Slide 5: Sprint 1
As a developer, I want to learn the programming language C# so that I can prepare to work in the Unity game engine environment
As a developer, I want to learn how to use the Unity game engine so that I can prepare to build a video game
As a developer, I want to learn 3D object modeling so that I can prepare myself for developing in a VR environment
As a developer, I want to tour the UCSC virtual reality lab so that I can further develop ideas for the project
As a developer, I want to finalize a decision on the VR game that will be built so that development can begin
Notes: Speaker: Shant
Mention that we will be building a simple VR basketball shooting game and a frogger game as part of the tutorial

## Slide 6: Sprint 2
As a developer, I want to establish the characteristics of basic objects (player, obstacles, projectiles) so I can place them into the game environment
As a developer, I want to script the physics of these objects so the interactions and movement behave accordingly
As a user, I want to see basic art design so that I can enjoy a more relatable experience
Notes: Speaker: Gabe

## Slide 7: Sprint 3
As a user, I want to an expansive map or a series of levels to explore so that I can enjoy extended playtime
As a developer, I want the project to have audio matching the events so that I can have a more immersive experience
As a developer, I want the project to have an art style and theme that we can contribute directly to so that we can create a unique looking game
Notes: Speaker: Geoffrey

## Slide 8: Challenges
Working with a team of 6
Developing a relatively new type of game
Learning Unity & C#
Notes: Basically all of our objectives will be challenges….
Speaker: Shao